# Hedge Fund Standards – Implementation Summary

**Purpose:** Full detailed summary of everything implemented for comparison with `HEDGE_FUND_STANDARDS_IMPLEMENTATION.md`.

**Date:** 2026-02-25

---

## The 9 Standards – Final Status

| # | Standard | Status |

|---|----------|--------|

| 1 | One clear, consistent data model for all symbols | **Done** |

| 2 | Parquet as the only bar source for compute | **Done** |

| 3 | No reliance on live.db or frozen DBs in main pipeline | **Done** |

| 4 | Willingness to redo work (migrate, recompute) | **Assumed** |

| 5 | Backfill → Parquet directly (no live.db) | **Done** |

| 6 | Compute only when changed | **Done** |

| 7 | Validation gates before compute | **Done** |

| 8 | Schema versioning | **Done** |

| 9 | Audit trail / reproducibility | **Done** |

---

## Phase 1: Parquet-Only Pipeline (Standards 1, 2, 3)

### 1.1 Migrate all existing data to Parquet

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Run `migrate_live_to_parquet.py --all` | ✓ | Executed; 16,483,743 rows migrated |

| Run `migrate_bars_to_assets.py` if data in old `data/bars/` | ✓ | Executed; no `data/bars/` existed |

| Verify: every symbol with bars has `data/assets/{SYMBOL}/bars/{tf}/` | ✓ | Verified via migration completion |

| **Checkpoint:** Spot-check 3 symbols: `BarsProvider.get_bars(sym, tf)` returns data | ✓ | SPY, QQQ, AAPL verified |

**Files:** None modified (scripts already existed).

---

### 1.2a Add Parquet support to validate (prerequisite for 1.2)

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| `validate_asset_bars.py`: add `--input parquet` (default) and `--input live` | ✓ | Default is parquet |

| When `--input parquet`: read from BarsProvider, check bar counts, OHLC sanity, duplicates, nulls | ✓ | `validate_parquet()` function |

| When `--input live`: keep existing live.db validation | ✓ | `validate_live()` function |

**Files modified:** `scripts/validate_asset_bars.py`

---

### 1.2 Update pipeline to Parquet-only

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Change `pipeline_asset_full.py`: backfill → migrate → validate(parquet) → compute(parquet) | ✓ | Later updated in Phase 2: migrate removed |

| Remove freeze step from pipeline | ✓ | Freeze step removed |

| Compute always uses `--input parquet` | ✓ | |

| Update `pipeline_batch_full.py` skip-if-done: check Parquet + compute.db (not frozen) | ✓ | `_symbol_already_done()` uses BarsProvider + compute.db |

| **Checkpoint:** Run pipeline on 1 symbol; verify compute.db from Parquet | ✓ | QQQ; compute ran from Parquet |

**Files modified:** `scripts/pipeline_asset_full.py`, `scripts/pipeline_batch_full.py`

---

### 1.3 Deprecate frozen in compute

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Make `--input parquet` the default | ✓ | Already default |

| Remove or deprecate `--input frozen` (emit warning if used) | ✓ | DeprecationWarning + print |

| Update all docs and scripts that reference frozen | ✓ | pipeline_batch_full, validation_leadtime_spy, HANDOFF_NEXT_CHAT |

**Files modified:** `scripts/compute_asset_full.py`, `scripts/pipeline_batch_full.py`, `scripts/validation_leadtime_spy.py`, `docs/HANDOFF_NEXT_CHAT.md`

---

### 1.4 Unified pipeline for daily

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Add `pipeline_asset_full.py --mode daily` | ✓ | `--mode core` (default) or `--mode daily` |

| Flow: backfill_partial → migrate → validate(parquet) → compute(parquet) | ✓ | Later: migrate removed in Phase 2 |

| Ensure `pipeline_batch_full.py` supports `--mode daily` and batch file from earnings_symbols.txt | ✓ | `--mode daily` uses `earnings_symbols.txt` by default |

| **Checkpoint:** Run daily pipeline on 1 symbol; verify end-to-end | ✓ | GOOG; migrate → validate → compute |

**Files modified:** `scripts/pipeline_asset_full.py`, `scripts/pipeline_batch_full.py`, `scripts/backfill_asset_partial.py` (added `--symbol` for single-symbol pipeline)

**Note:** `backfill_asset_partial.py` was given `--symbol` support (not in plan's file list) to enable single-symbol daily pipeline.

---

## Phase 2: Backfill Direct to Parquet (Standard 5)

### 2.1 Add Parquet write path to backfill

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| `backfill_asset_full.py`: add `--output parquet` (default) and `--output live` (legacy) | ✓ | |

| When parquet: write via BarsProvider after each TF fetch (no live.db) | ✓ | `backfill_*_parquet()` functions |

| `backfill_asset_partial.py`: same for daily (1day, 1week) | ✓ | |

| **Checkpoint:** Backfill 1 symbol to Parquet only; verify bars in `data/assets/{SYMBOL}/bars/` | ✓ | QQQ; bars verified |

**Files modified:** `scripts/backfill_asset_full.py`, `scripts/backfill_asset_partial.py`

---

### 2.2 Remove live.db from pipeline

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Pipeline: backfill(→Parquet) → validate(parquet) → compute(parquet) | ✓ | Migrate step removed |

| Remove migrate step from pipeline | ✓ | Backfill writes directly to Parquet |

| Keep `migrate_live_to_parquet.py` as one-time migration tool | ✓ | Unchanged; still available |

**Files modified:** `scripts/pipeline_asset_full.py`, `scripts/pipeline_batch_full.py`

---

### 2.3 Update validate default

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| `validate_asset_bars.py`: default `--input parquet`; `--input live` only for legacy | ✓ | Already done in Phase 1.2a |

**Files modified:** None (already correct).

---

## Phase 3: Compute Only When Changed (Standard 6)

### 3.1 scheduler_daily

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Track `inserted` per symbol in fetch loop | ✓ | `fetch_daily_bars` returns `(inserted, err)` |

| Run `run_canonical_compute(symbol)` only when `inserted > 0` | ✓ | `if inserted > 0: run_canonical_compute(...)` |

| Skip compute for symbols with no new bars | ✓ | Else: `print("Skipping compute (no new bars)")` |

| **Checkpoint:** Run scheduler_daily; confirm compute only for symbols with new bars | ⚠ | Logic implemented; full run not executed (would trigger compute for ~1500 symbols) |

**Files modified:** `scripts/scheduler_daily.py`

---

### 3.2 scheduler_core

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Already runs compute only for `changed_symbols` (inserted > 0) | ✓ | Verified |

| Verify and add one-line comment in code | ✓ | Comment added |

**Files modified:** `scripts/scheduler_core.py`

---

## Phase 4: Validation Gates (Standard 7)

### 4.1 Extend validate_asset_bars

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Ensure all checks: bar count per TF, date range, OHLC sanity, no duplicates, no nulls | ✓ | All present from Phase 1.2a |

| Add gap detection (optional): flag large gaps in ts sequence | ✓ | `--check-gaps`; informational only, does not fail |

**Files modified:** `scripts/validate_asset_bars.py`

---

### 4.2 Integrate validation into pipeline

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Pipeline: run validate before compute; exit with code 1 if validation fails | ✓ | Already in place |

| Scheduler: optional `--validate` flag; default skip for speed | ✓ | Both schedulers |

**Files modified:** `scripts/scheduler_daily.py`, `scripts/scheduler_core.py`

---

### 4.3 Validation report

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Output clear pass/fail per symbol, per TF | ✓ | Per-TF status + final PASS/FAIL |

| Exit code 1 if any failure; 0 only when all pass | ✓ | |

**Files modified:** `scripts/validate_asset_bars.py`

---

## Phase 5: Schema Versioning (Standard 8)

### 5.1 Parquet schema version

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Add `schema_version` to manifest (Phase 6) or Parquet metadata | ✓ | Parquet metadata + Phase 6 manifest |

| Document schema: ts, open, high, low, close, volume | ✓ | `docs/SCHEMA_VERSIONS.md` |

| BarsProvider: optional schema validation on read (future) | ✓ | Comment/placeholder added |

**Files modified:** `core/providers/bars_provider.py`

**Files created:** `core/schema_versions.py`, `docs/SCHEMA_VERSIONS.md`

---

### 5.2 compute.db schema version

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Add `schema_version` table or metadata to compute.db | ✓ | `schema_version(version, updated_at)` table |

| Document escalation_history_v3, state_history, latest_state schemas | ✓ | In `docs/SCHEMA_VERSIONS.md` |

| Compute script: write version on create/update | ✓ | After `ensure_tables` |

**Files modified:** `scripts/compute_asset_full.py`

---

### 5.3 Compatibility

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Define version numbering (e.g. v1, v2) | ✓ | `PARQUET_BARS_SCHEMA_VERSION = "v1"`, `COMPUTE_DB_SCHEMA_VERSION = "v1"` |

| Read path: support current + previous version where feasible | ✓ | Documented; v1 only for now |

**Files modified:** `docs/SCHEMA_VERSIONS.md`

---

## Phase 6: Audit Trail (Standard 9)

### 6.1 Bar manifest

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Per symbol: `data/assets/{SYMBOL}/manifest.json` | ✓ | |

| Include: symbol, timeframes, counts, min/max ts, timestamp | ✓ | |

| Write after backfill or migrate | ✓ | backfill_asset_full, backfill_asset_partial, migrate_live_to_parquet |

**Files created:** `core/manifest.py`

**Files modified:** `scripts/backfill_asset_full.py`, `scripts/backfill_asset_partial.py`, `scripts/migrate_live_to_parquet.py`

---

### 6.2 Compute manifest

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Per symbol: `data/assets/{SYMBOL}/compute_manifest.json` | ✓ | |

| Include: symbol, asof, bar_count_used, schema_version, timestamp | ✓ | |

| Write after compute | ✓ | |

**Files modified:** `core/manifest.py`, `scripts/compute_asset_full.py`

---

### 6.3 Reproducibility

| Plan Item | Implemented | Notes |

|-----------|-------------|-------|

| Document: same bars + same code → same compute.db (deterministic) | ✓ | |

| Document how to reproduce a given state from manifest | ✓ | |

**Files created:** `docs/REPRODUCIBILITY.md`

---

## Files Modified – Complete List

| File | Phases |

|------|--------|

| `scripts/validate_asset_bars.py` | 1.2a, 4.1, 4.3 |

| `scripts/pipeline_asset_full.py` | 1.2, 1.4, 2.2 |

| `scripts/pipeline_batch_full.py` | 1.2, 1.4, 2.2 |

| `scripts/compute_asset_full.py` | 1.3, 5.2, 6.2 |

| `scripts/backfill_asset_full.py` | 2.1, 6.1 |

| `scripts/backfill_asset_partial.py` | 1.4, 2.1, 6.1 |

| `scripts/migrate_live_to_parquet.py` | 6.1 |

| `scripts/scheduler_daily.py` | 3.1, 4.2 |

| `scripts/scheduler_core.py` | 3.2, 4.2 |

| `scripts/validation_leadtime_spy.py` | 1.3 |

| `core/providers/bars_provider.py` | 5.1 |

| `core/manifest.py` | 6.1, 6.2 |

| `core/schema_versions.py` | 5.1, 5.2 |

| `docs/HANDOFF_NEXT_CHAT.md` | 1.3 |

| `docs/SCHEMA_VERSIONS.md` | 5.1, 5.2, 5.3 |

| `docs/REPRODUCIBILITY.md` | 6.3 |

---

## Deviations from Plan

| Item | Plan | Actual | Reason |

|------|------|--------|--------|

| 1.4 backfill_partial --symbol | Not listed | Added | Required for single-symbol daily pipeline |

| 1.2 pipeline flow | backfill → migrate → validate → compute | backfill → validate → compute (Phase 2) | Migrate removed when backfill writes to Parquet |

| 1.4 pipeline flow | backfill_partial → migrate → validate → compute | backfill_partial → validate → compute (Phase 2) | Same as above |

| 4.1 gap detection | Optional | Informational only (does not fail) | Plan says "flag"; implemented as WARN |

| 3.1 Checkpoint | Run scheduler_daily | Logic verified; full run not executed | Would trigger compute for ~1500 symbols |

---

## Verification Commands

```bash

# Phase 1.1

python scripts/migrate_live_to_parquet.py --all

python scripts/migrate_bars_to_assets.py

# Phase 1.2a

python scripts/validate_asset_bars.py --symbol QQQ --input parquet

python scripts/validate_asset_bars.py --symbol QQQ --input live

# Phase 1.2

python scripts/pipeline_asset_full.py --symbol QQQ --skip-ingest -t 1day

# Phase 1.3

python scripts/compute_asset_full.py --symbol ZZZ --input frozen  # expect deprecation warning

# Phase 1.4

python scripts/pipeline_asset_full.py --symbol GOOG --mode daily --skip-ingest -t 1day

# Phase 2.1

python scripts/backfill_asset_full.py --symbol QQQ --output parquet

python scripts/backfill_asset_partial.py --symbol GOOG --output parquet

# Phase 4

python scripts/validate_asset_bars.py --symbol SPY --check-gaps

python scripts/scheduler_daily.py --validate  # optional

python scripts/scheduler_core.py --validate  # optional

# Phase 6

# Manifests written automatically by backfill, migrate, compute

cat data/assets/QQQ/manifest.json

cat data/assets/QQQ/compute_manifest.json

```