# Hedge Fund Standards – Full Implementation Plan

**Goal:** Apply all 9 standards. One clear architecture. No shortcuts.

---

## The 9 Standards

| # | Standard | Status |

|---|----------|--------|

| 1 | One clear, consistent data model for all symbols | Pending |

| 2 | Parquet as the only bar source for compute | Partial (BarsProvider exists; pipeline still uses frozen) |

| 3 | No reliance on live.db or frozen DBs in main pipeline | Pending |

| 4 | Willingness to redo work (migrate, recompute) | Assumed |

| 5 | Backfill → Parquet directly (no live.db) | Pending |

| 6 | Compute only when changed | Pending (scheduler_daily) |

| 7 | Validation gates before compute | Partial (validate_asset_bars exists) |

| 8 | Schema versioning | Pending |

| 9 | Audit trail / reproducibility | Pending |

---

## Phase 1: Parquet-Only Pipeline (Standards 1, 2, 3)

**Goal:** One data model. Parquet only. No live.db or frozen in main path.

### 1.1 Migrate all existing data to Parquet

- [ ] Run `migrate_live_to_parquet.py --all` for all symbols with live.db

- [ ] Run `migrate_bars_to_assets.py` if any data still in old `data/bars/`

- [ ] Verify: every symbol with bars has `data/assets/{SYMBOL}/bars/{tf}/`

### 1.2 Update pipeline to Parquet-only

- [ ] Change `pipeline_asset_full.py`: backfill → migrate → validate → compute(parquet)

- [ ] Remove freeze step from pipeline

- [ ] Remove `--input frozen` from pipeline; compute always uses `--input parquet`

- [ ] Update `pipeline_batch_full.py` skip-if-done: check Parquet + compute.db (not frozen)

### 1.3 Deprecate frozen in compute

- [ ] Make `--input parquet` the only path in `compute_asset_full.py` (remove frozen option or mark deprecated)

- [ ] Update all docs and scripts that reference frozen

### 1.4 Unified pipeline for daily

- [ ] Add `pipeline_asset_full.py --mode daily` or equivalent for daily symbols

- [ ] Or: `pipeline_daily.py` that does backfill_partial → migrate → compute

- [ ] Ensure `pipeline_batch_full.py` supports daily batch (from earnings_symbols.txt)

---

## Phase 2: Backfill Direct to Parquet (Standard 5)

**Goal:** Backfill writes to Parquet. No live.db in pipeline.

### 2.1 Add Parquet write path to backfill

- [ ] `backfill_asset_full.py`: add option to write directly to Parquet via BarsProvider

- [ ] `backfill_asset_partial.py`: same for daily (1day, 1week)

- [ ] Default: write to Parquet. Optional `--output live` for legacy.

### 2.2 Remove live.db from pipeline

- [ ] Pipeline: backfill(→Parquet) → validate → compute

- [ ] Remove migrate step from pipeline (no longer needed)

- [ ] Keep `migrate_live_to_parquet.py` as one-time migration tool for existing live.db

### 2.3 Update validate to read from Parquet

- [ ] `validate_asset_bars.py`: read from Parquet (BarsProvider) instead of live.db

- [ ] Or: validate accepts `--input parquet` and checks bars in Parquet

---

## Phase 3: Compute Only When Changed (Standard 6)

**Goal:** Schedulers run compute only for symbols that received new bars.

### 3.1 scheduler_daily

- [ ] Track `inserted` per symbol in fetch loop

- [ ] Run `run_canonical_compute(symbol)` only when `inserted > 0`

- [ ] Skip compute for symbols with no new bars

### 3.2 scheduler_core

- [ ] Already does this (runs compute only for `changed_symbols`)

- [ ] Verify and document

---

## Phase 4: Validation Gates (Standard 7)

**Goal:** Automated checks before compute. Bar counts, OHLC sanity, gaps.

### 4.1 Extend validate_asset_bars for Parquet

- [ ] `validate_asset_bars.py --input parquet`: validate bars in Parquet

- [ ] Checks: bar count per TF, date range, OHLC sanity, no duplicates, no nulls

### 4.2 Integrate validation into pipeline

- [ ] Pipeline: run validate before compute; exit if validation fails

- [ ] Scheduler: optional validation before compute (or on-demand)

### 4.3 Validation report

- [ ] Output clear pass/fail per symbol, per TF

- [ ] Exit code 1 if any failure

---

## Phase 5: Schema Versioning (Standard 8)

**Goal:** Version Parquet schema and compute.db schema for reproducibility.

### 5.1 Parquet schema version

- [ ] Add `schema_version` to Parquet metadata or manifest

- [ ] Document schema: ts, open, high, low, close, volume (and any future columns)

- [ ] BarsProvider: optional schema validation on read

### 5.2 compute.db schema version

- [ ] Add `schema_version` table or metadata to compute.db

- [ ] Document escalation_history_v3, state_history, latest_state schemas

- [ ] Compute script: write version on create/update

### 5.3 Compatibility

- [ ] Define version numbering (e.g. v1, v2)

- [ ] Read path: support current + previous version

---

## Phase 6: Audit Trail (Standard 9)

**Goal:** Manifest/checksums for "as-of" reproducibility.

### 6.1 Bar manifest

- [ ] Per symbol: manifest with bar count per TF, min/max ts, optional checksum

- [ ] Write to `data/assets/{SYMBOL}/manifest.json` after backfill/migrate

- [ ] Include: symbol, timeframes, counts, date ranges, timestamp

### 6.2 Compute manifest

- [ ] After compute: write `data/assets/{SYMBOL}/compute_manifest.json`

- [ ] Include: symbol, asof, bar_count_used, schema_version, timestamp

### 6.3 Reproducibility

- [ ] Same bars + same code → same compute.db (deterministic)

- [ ] Document how to reproduce a given state

---

## Execution Order

```

Phase 1 (Parquet-only)     → Foundation

Phase 2 (Backfill direct)  → Eliminate live.db

Phase 3 (Compute when changed) → Quick win

Phase 4 (Validation)       → Safety

Phase 5 (Schema versioning)    → Reproducibility

Phase 6 (Audit trail)      → Compliance

```

**Estimated effort:** Phase 1–3 are the bulk. Phase 4–6 are incremental.

---

## Files to Modify (Summary)

| Phase | Files |

|-------|-------|

| 1 | pipeline_asset_full.py, pipeline_batch_full.py, compute_asset_full.py |

| 2 | backfill_asset_full.py, backfill_asset_partial.py, validate_asset_bars.py |

| 3 | scheduler_daily.py |

| 4 | validate_asset_bars.py |

| 5 | BarsProvider, compute_asset_full.py |

| 6 | New: manifest writers; backfill, compute |

---

## Next Step

Start with **Phase 1.1**: Ensure all data is in Parquet. Then proceed through Phase 1.